Development Documentation

|  |  |  |
| --- | --- | --- |
| **Project Stage** | **Goals** | **Deadline** |
| Stage 1 | Lay framework for server development: all the necessary tools installed, example code analyzed, static website developed and ready to be hosted, domain names considered | 7/13/16 |
| Stage 2 | React JS development begins for dynamic website, Node.js web server development begins | 7/20/16 |
| Stage 3 | Node.js development continued, original static website is now dynamic and ready to be hosted, | 7/27/16 |
| Stage 4 | Node.js development completed, dynamic website is now hosted and stores user’s inputted information and will display updated information. | 8/3/16 |